# Weekly Summaries – Blue Script

## Week One – GREEN

* Setup Git and GitHub for version control.
* Setup all documentation files that will be used for the next 10 weeks.
* Review on CRUD for ASP.NET MVC 3 using Entity Framework.
* Created Blue Script logo from scratch.
* String Counter Mini-project completed.
* Made document that explains why being a front-end has technical depth.

## Week Two – YELLOW

* Created mockups for Blue Script.
* Received input from others on my mockups and changed them accordingly.
* Made client-side string highlighter based on user-input.
* Changed website layout to incorporate more java-script, and mind map feel to the site.

## Week Three – GREEN

* Implement drag and drop features in html 5.
* Completed basic database.

## Week Four – YELLOW

* Completed Database relationships correctly.
* Add new settings, characters, and scenes feature complete (functional)
* Edit scenes feature completed.

## Week Five – YELLOW

* Created and implemented statistics view.
* Finished CRUD of website.

## Week Six - YELLOW

* Design of the website (CSS3)
* Auto save feature.

## Week Seven - YELLOW

* Find a beginning and end to the website.
* Fix bugs within website.
* Auto save feature via ajax.

## Week Eight – GREEN

* Changed layout of home page.
* Added basic chapters and projects functionality.
* Created code to grab all possible pronouns (that could possibly be a setting or character) in each chapter.
* Created side menu on the home page.

## Week Nine

* Presentation
* Added project functionality (Add, delete and edit)
* Fixed bugs found in CRUD functionality
* Final color palette added to site
* All pronoun functionality added